Mini ML-based IDS Platform – Project Milestones

Phase 0 – Project Setup

Goal: Have a clean skeleton repo with basic structure, ready to grow.

Tasks:

- Initialize Git repo.

- Decide primary tech stack:

  - Python, scikit-learn, FastAPI/Flask for inference, Streamlit/React/Flask for UI.

  - Choose queue (Redis vs Kafka).

- Set up virtual environment + requirements.txt or pyproject.toml.

- Draft initial README with project description & architecture sketch.

Deliverables:

- Repo initialized with basic folders:

  - data/, src/, src/model/, src/services/, src/ui/, tests/, docker/, etc.

- Draft architecture diagram (even hand-drawn, later formalized).

Phase 1 – Data & Baseline Model

Goal: Have a reproducible offline training pipeline and a saved model.

Tasks:

- Choose a public IDS dataset.

- EDA & preprocessing decisions:

  - Feature selection, handling categorical features, scaling, etc.

- Implement training script:

  - train.py that:

    - Loads data

    - Splits into train/val/test

    - Trains a baseline model

    - Evaluates (precision, recall, F1)

    - Saves model artifact + preprocessing pipeline (e.g., model.joblib).

- Add minimal tests:

  - Data loading test

  - Simple test for predict_one_sample() on a dummy row.

Deliverables:

- src/model/train.py and src/model/inference.py.

- Saved model artifact and preprocessing.

- Model performance report (as markdown or notebook).

- Unit tests passing locally.

Phase 2 – Streaming Simulator & Message Queue

Goal: Send test samples as a simulated live stream into a queue.

Tasks:

- Add message broker container in docker-compose (Redis or Kafka).

- Implement Traffic Generator:

  - src/services/generator/

  - Script that:

    - Connects to broker

    - Iterates over test split rows

    - Converts row → JSON “log”

    - Publishes to queue at configurable rate (e.g., env var).

- Implement simple logging to track throughput.

Deliverables:

- Generator service runnable as:

  - docker-compose up generator queue

- Documentation on how to run the simulator & what each message looks like.

Phase 3 – Model Inference Service

Goal: Deploy the model as a service consuming messages asynchronously.

Tasks:

- Implement a consumer that subscribes to the queue.

- Load trained model + preprocessing at startup (from volume or image).

- Process messages one by one:

  - Decode JSON → features → preprocess → predict.

  - Produce output:

    - Original log

    - Prediction (normal / suspicious)

    - Score/probability

    - Timestamp

  - Publish to a results topic/queue or store in small DB (optional).

- Optionally expose a basic HTTP health endpoint (e.g., /health).

Deliverables:

- Classifier service container.

- End-to-end pipeline: generator → queue → classifier → results topic.

Phase 4 – UI & Alerts

Goal: Visualize traffic and alerts in real-time.

Tasks:

- Decide UI tech:

  - Fastest path: Streamlit reading from queue / small local store.

  - Or Flask/React with WebSockets (more work).

- UI features:

  - Live table of last N events (with color for suspicious).

  - Aggregated metrics: total processed, suspicious ratio, last 5 minutes summary.

  - “Alert” panel: highlight suspicious events.

- Provide a simple “demo scenario”:

  - Start stack, run generator for 1–2 minutes, watch UI.

Deliverables:

- UI service container.

- Short demo script in README (step-by-step how to run everything and what to expect).

Phase 5 – Dockerization & CI/CD

Goal: Apply MLOps basics: reproducibility + automation.

Tasks:

- Write Dockerfiles for:

  - Model training (optional, or just local).

  - Generator service.

  - Classifier service.

  - UI service.

- Create docker-compose.yml to wire:

  - Queue + all services + volumes.

- Set up CI:

  - GitHub Actions workflow:

    - Install deps

    - Run tests

    - Run linter (e.g., flake8 / ruff)

    - Optionally: build Docker images (without pushing).

- Optionally add a Makefile for common commands (make train, make run, etc.).

Deliverables:

- All services runnable with a single command:

  - docker-compose up (or docker compose up).

- CI pipeline passing on main branch.

- CI status badge in README.